Coding Tasks:

Iteration 0: (Temp Due Date: Wednesday Night)

Client UI

(Server and Error sim basic UI that only implements a quit command)

Shutdown Protocols (Executed by the UIs)

[Asfaqul and Jake]

Multithreading (Server, error sim)

Client/Server sends Ack (Write) or Data (Read)

[Colin, Jack, and Shaan]

Iteration 1 (Due Date: Tuesday 21st):

File -> Blocks

Blocks -> File

Parse Ack and send data n + 1

Parse Data and send Ack n